MCP DEVFLOW

Development Roadmap and Sprint Plan

Agile Delivery Plan from Foundation to Portfolio Release

| Project | MCP DevFlow |
| --- | --- |
| Document Version | 1.1 |
| Date | 11 September 2026 |
| Core Constraint | Zero paid LLM API usage; local Ollama model |
| Atlassian MCP Baseline | Atlassian Rovo MCP v2 - https://mcp.atlassian.com/v2/mcp |

# 1. Purpose

This roadmap converts the MCP DevFlow architecture into an incremental delivery plan. Every sprint is expected to prove a meaningful capability before the next layer of complexity is introduced.

# 2. Delivery Strategy

Foundation -> Spring Boot -> Spring AI MCP Client -> Streamable HTTP -> Atlassian Rovo MCP v2 -> OAuth 2.1 -> Primary Tool Discovery -> Jira Read -> Confluence Read -> Ollama -> AI Tool Orchestration -> Multi-Tool -> Confirmed Write Ops -> Frontend -> Quality -> Deployment -> Portfolio

# 3. Current Platform Baseline

Atlassian integration targets the generally available Rovo MCP v2 endpoint: https://mcp.atlassian.com/v2/mcp.

OAuth 2.1 is the preferred authentication method for interactive user-driven use; API-token authentication remains an optional local/headless path when enabled by an Atlassian organization administrator.

Rovo MCP v2 exposes a small primary tool set directly and discovers deferred tools at runtime through discover, followed by executeRead, executeWrite or executeDestructive according to risk.

Spring AI MCP client configuration will use Streamable HTTP for the remote Atlassian connection.

The MVP proves deterministic read-only MCP operations before AI tool selection and write operations. Destructive operations are outside the initial MVP.

Rovo Search and other credit-consuming capabilities are optional enhancements and are not required for the first portfolio-ready MVP.

# 4. Project Epics

| Epic | Name | Goal |
| --- | --- | --- |
| EPIC-01 | Project Foundation | Architecture, documentation and repository foundation. |
| EPIC-02 | Backend Foundation | Working Spring Boot backend. |
| EPIC-03 | MCP Integration | Configure the Spring AI MCP client, Streamable HTTP transport and MCP diagnostics. |
| EPIC-04 | Atlassian Rovo MCP v2 Integration | Authenticate to Rovo MCP v2 and use its primary/deferred tool discovery model for Jira and Confluence. |
| EPIC-05 | Local AI Integration | Add local Ollama-based LLM support without paid LLM APIs. |
| EPIC-06 | AI Tool Orchestration | Allow the model to discover and invoke appropriate read-only MCP capabilities. |
| EPIC-07 | Write Operations | Safely perform supported Jira write operations with preview and explicit confirmation. |
| EPIC-08 | Frontend | Build the user-facing DevFlow interface. |
| EPIC-09 | Quality Engineering | Automated tests, CI, logging and integration-boundary validation. |
| EPIC-10 | Deployment | Dockerize and package the application reproducibly. |
| EPIC-11 | Portfolio Completion | Turn the project into a clear GitHub, demo and CV-ready engineering case study. |

# Sprint 0 - Project Foundation

Sprint goal: Define what DevFlow is, why it exists and how it will be built.

| Task | Description | Status |
| --- | --- | --- |
| DEV-001 | Define problem statement | Completed |
| DEV-002 | Define system requirements | Completed |
| DEV-003 | Define system architecture | Completed |
| DEV-004 | Document MCP concepts | Completed |
| DEV-005 | Record architecture decisions | Completed |

## Definition of Done

Problem and target users understood.

MVP and scope documented.

Architecture and technical decisions documented.

Zero-paid-LLM requirement accepted.

# Sprint 1 - Spring Boot Foundation

Sprint goal: Create a clean working backend without MCP.

| Task | Description | Status |
| --- | --- | --- |
| DEV-010 | Create Maven Spring Boot project with Java 17 | In Progress |
| DEV-011 | Create package structure | Planned |
| DEV-012 | Add /api/health endpoint | Planned |
| DEV-013 | Add basic exception handling | Planned |
| DEV-014 | Add basic logging | Planned |

## Definition of Done

mvn clean test passes.

Application starts without errors.

Health endpoint responds correctly.

# Sprint 2 - MCP Client Foundation

Sprint goal: Add Spring AI MCP client support and Streamable HTTP transport without introducing AI reasoning.

| Task | Description | Status |
| --- | --- | --- |
| DEV-020 | Add current Spring AI MCP client dependencies | Planned |
| DEV-021 | Configure Streamable HTTP MCP client transport | Planned |
| DEV-022 | Create externalized MCP connection configuration | Planned |
| DEV-023 | Validate MCP client initialization and transport behaviour | Planned |
| DEV-024 | Create /api/mcp/status diagnostic endpoint | Planned |

## Definition of Done

Spring AI MCP client initializes correctly and the transport/configuration boundary is validated.

MCP connection status and transport failures can be inspected without exposing credentials.

# Sprint 3 - Atlassian Authentication and Connection

Sprint goal: Connect DevFlow securely to Atlassian Rovo MCP v2 and understand its dynamic tool model.

| Task | Description | Status |
| --- | --- | --- |
| DEV-030 | Configure Atlassian Rovo MCP v2 endpoint | Planned |
| DEV-031 | Implement OAuth 2.1 authentication flow | Planned |
| DEV-032 | Retrieve accessible Atlassian resources and cloudId | Planned |
| DEV-033 | Inspect primary tools returned by tools/list | Planned |
| DEV-034 | Validate deferred tool discovery using discover | Planned |
| DEV-035 | Handle authentication, scope and permission failures | Planned |

## Definition of Done

Authenticated user can connect to the Rovo MCP v2 endpoint and access capabilities allowed by Atlassian scopes and permissions.

Primary tools are visible, deferred read tools can be discovered, and authentication/scope failures are reported clearly.

# Sprint 4 - Jira Read Operations

Sprint goal: Retrieve real Jira information through Rovo MCP v2 without an LLM.

| Task | Description | Status |
| --- | --- | --- |
| DEV-040 | Discover appropriate read-only Jira capability | Planned |
| DEV-041 | Retrieve a Jira issue through Rovo MCP v2 | Planned |
| DEV-042 | Create JiraIssue domain/DTO model | Planned |
| DEV-043 | Search Jira and retrieve assigned work | Planned |
| DEV-044 | Handle Jira and MCP read errors | Planned |

## Definition of Done

DevFlow can discover and execute read-only Jira capabilities through Rovo MCP v2 without an LLM.

# Sprint 5 - Confluence Read Operations

Sprint goal: Retrieve Confluence engineering context through Rovo MCP v2.

| Task | Description | Status |
| --- | --- | --- |
| DEV-050 | Discover appropriate read-only Confluence capability | Planned |
| DEV-051 | Search Confluence | Planned |
| DEV-052 | Retrieve Confluence page/content | Planned |
| DEV-053 | Create Confluence content model | Planned |
| DEV-054 | Link Jira context to Confluence retrieval | Planned |

## Definition of Done

DevFlow can retrieve Jira and Confluence information through deterministic MCP read operations.

# Sprint 6 - Local Ollama Integration

Sprint goal: Introduce a local LLM without paid API usage.

| Task | Description | Status |
| --- | --- | --- |
| DEV-060 | Install and configure Ollama locally | Planned |
| DEV-061 | Select and document initial tool-capable local model | Planned |
| DEV-062 | Add Ollama connectivity/health check | Planned |
| DEV-063 | Create AiAssistantService | Planned |
| DEV-064 | Add basic /api/chat endpoint | Planned |

## Definition of Done

DevFlow can communicate with a local LLM with no paid token usage.

# Sprint 7 - AI + MCP Tool Calling

Sprint goal: Allow the local LLM to discover and invoke read-only Rovo MCP capabilities.

| Task | Description | Status |
| --- | --- | --- |
| DEV-070 | Expose Rovo MCP primary tools to the AI layer | Planned |
| DEV-071 | Implement discover -> executeRead orchestration | Planned |
| DEV-072 | Implement automatic read-only tool selection | Planned |
| DEV-073 | Implement Jira ticket summaries | Planned |
| DEV-074 | Implement AI/MCP tool error handling | Planned |

## Definition of Done

A developer can ask 'Explain DEV-102' and DevFlow uses the Rovo MCP v2 discovery/execution flow to retrieve Jira context and answer.

# Sprint 8 - Multi-Tool AI Workflows

Sprint goal: Use multiple enterprise tools for one user goal.

| Task | Description | Status |
| --- | --- | --- |
| DEV-080 | Implement Jira + Confluence multi-tool workflow | Planned |
| DEV-081 | Implement work-priority recommendation | Planned |
| DEV-082 | Implement sprint summary workflow | Planned |
| DEV-083 | Evaluate optional Rovo Search/Teamwork Graph enhancement | Planned |

## Definition of Done

At least one user request successfully orchestrates more than one MCP operation.

# Sprint 9 - Jira Write Operations

Sprint goal: Safely modify Jira through confirmed, non-destructive DevFlow write operations.

| Task | Description | Status |
| --- | --- | --- |
| DEV-090 | Discover supported Jira write capability | Planned |
| DEV-091 | Preview proposed write action | Planned |
| DEV-092 | Require explicit human confirmation | Planned |
| DEV-093 | Execute supported write through executeWrite | Planned |
| DEV-094 | Audit write operations and outcomes | Planned |

## Definition of Done

Supported non-destructive write actions require preview, explicit confirmation and clear audit/results. Destructive operations remain outside the MVP.

# Sprint 10 - Frontend

Sprint goal: Create a professional user-facing interface.

| Task | Description | Status |
| --- | --- | --- |
| DEV-100 | Create React/Next.js frontend | Planned |
| DEV-101 | Build chat interface | Planned |
| DEV-102 | Build tool activity display | Planned |
| DEV-103 | Build ticket result cards | Planned |
| DEV-104 | Build confirmation UI | Planned |

## Definition of Done

User can interact with DevFlow through a clean web interface.

# Sprint 11 - Testing and Quality

Sprint goal: Create evidence that the application is reliable.

| Task | Description | Status |
| --- | --- | --- |
| DEV-110 | Unit tests | Planned |
| DEV-111 | Mock MCP integration | Planned |
| DEV-112 | Controller tests | Planned |
| DEV-113 | AI workflow tests | Planned |
| DEV-114 | Test coverage review | Planned |

## Definition of Done

Important business and integration-boundary logic has repeatable automated tests.

# Sprint 12 - CI/CD

Sprint goal: Automatically validate every change.

| Task | Description | Status |
| --- | --- | --- |
| DEV-120 | Configure GitHub Actions | Planned |
| DEV-121 | Add build badge | Planned |
| DEV-122 | Adopt feature-branch / PR workflow | Planned |

## Definition of Done

Push/PR automatically builds and runs tests.

# Sprint 13 - Docker and Deployment

Sprint goal: Package DevFlow so another developer can run it easily.

| Task | Description | Status |
| --- | --- | --- |
| DEV-130 | Dockerize backend | Planned |
| DEV-131 | Document Ollama connectivity | Planned |
| DEV-132 | Add Docker Compose if justified | Planned |
| DEV-133 | Evaluate free deployment options | Planned |

## Definition of Done

Application remains runnable locally and can be packaged reproducibly.

# Sprint 14 - Portfolio Completion

Sprint goal: Turn the project into a clear CV/GitHub demonstration.

| Task | Description | Status |
| --- | --- | --- |
| DEV-140 | Write professional README | Planned |
| DEV-141 | Add architecture diagrams | Planned |
| DEV-142 | Add demo scenarios | Planned |
| DEV-143 | Record demo video | Planned |
| DEV-144 | Prepare CV project description | Planned |

## Definition of Done

Another developer can understand, run and evaluate the project from the repository.

# 5. Overall Definition of Done

Application runs locally.

No paid AI API is required.

Ollama integration works.

Atlassian Rovo MCP v2 connection works over Streamable HTTP.

OAuth 2.1 authentication works for the interactive Atlassian user flow.

Primary tools can be listed and deferred capabilities can be discovered at runtime.

Jira read operations work deterministically through MCP before AI orchestration.

Confluence read operations work deterministically through MCP.

Local LLM can use the Rovo MCP v2 discovery/execution model for supported read-only requests.

At least one multi-tool workflow works.

Supported write operations use preview and explicit human confirmation; destructive actions are not part of the initial MVP.

Important logic has automated tests.

CI pipeline passes.

Repository contains no secrets.

Documentation and setup instructions are complete.

# 6. Immediate Work

The project is currently entering Sprint 1. The immediate implementation sequence remains DEV-010 through DEV-014: stabilize the Spring Boot backend, confirm the Maven build, create the package structure, add /api/health, then add basic exception handling and logging. MCP dependencies should be introduced only after this backend baseline is working and testable.

# 7. Reference Baseline

Atlassian Rovo MCP Overview: https://developer.atlassian.com/cloud/rovo-mcp/

Atlassian Rovo MCP Supported Tools: https://developer.atlassian.com/cloud/rovo-mcp/guides/supported-tools/

Atlassian Rovo MCP Changelog: https://developer.atlassian.com/cloud/rovo-mcp/changelog/

Spring AI MCP Client Reference: https://docs.spring.io/spring-ai/reference/api/mcp/mcp-client-boot-starter-docs.html